GARBERVILLE SANITARY DISTRICT

BOARD OF DIRECTORS MEETING

MINUTES

Date of Meeting:  Tuesday, February 25th, 2025

5:00 p.m. – Closed Session with Open Public Session to Follow

I.	REGULAR MEETING CALLED TO ORDER

Doug Bryan called the meeting to order at 5:04 p.m.

II.	ESTABLISHMENT OF QUORUM

Rio Anderson- Absent

Doug Bryan- Present

Julie Lyon- Present

Dan Thomas- Absent

Richard Landes- Present

III.	APPROVAL OF AGENDA

Motion: Julie Lyon		Second: Richard Landes		Vote: 3-0

IV. Questions or Comments about Closed Session Items

- Public employee performance evaluation (Government Code §54957)

General Manager Performance Evaluation

V.	RETURN TO OPEN SESSION

The report out of the closed session is a positive evaluation given to the Districts General Manager.

VI.	COMMENTS AND QUESTIONS FROM THE AUDIENCE

Staci Scott & Ryan OcConnell

Nick Mitchell

VII.	ANNOUNCEMENTS AND COMMUNICATIONS

REPORTS AND PRESENTATIONS

Operators—Dan, Mir and Brian-   Water Leaks and frozen pipes (Presentation by Dan)

Office----Mary Nieto—Office and Customer Update

Board Members-

Correspondence-

General Manager—Ralph Emerson	pg. 4

VIII.	REGULAR AGENDA ITEMS

A.	CONSENT AGENDA

A.1	Approve Financials Date- No Financials

A.2	Approve January 28th, 2025  Regular Meeting Minutes  - pg. 5-7

A.3        Operations Safety Report-  pg. 8-10

Motion: Richard Landes	Second: Julie Lyon		Vote: 3-0

B.          GENERAL BUSINESS

B.1	  Tank Replacement Project –Construction Phase                                      pg. 11-12

(discussion-possible action)      Jennie

Construction onsite commenced this month. The contractor has been working on:

− Installation of the new 8” water main in Alderpoint Road from CalFire to the Wallan Road intersection

− Installation of SWPPP BMPs

− Fencing for the environmentally sensitive areas

Wahlund’s project schedule has them moving to demolish the Robertson Tank next and then move up to the Wallan Tank site to demolish that tank and built the new tank.

B.2	    Rate Study Update                                                                                 pg. 13-14

(discussion-possible action)

The Rate Committee has met again last week. A consensus was reached on what rate structure

and methodology should be included in the Rate Study report. Now that the Rate Committee has

completed their deliberations, I will prepare a draft Rate Study document for the Board to review

prior to authorization to begin the Prop 218 notification process. The Rate Study Report will be

ready for the March 25, 2025 board meeting. Under Proposition 218’s regulations, the notification

to the property owners must be mailed at least 45 calendar days prior to the date of the public

hearing. The May board meeting was changed from the 27th to the 20th due to Memorial Day. If

the Board was to approve the draft Rate Study on March 25th, then the notices would need to be

mailed by April 4th to hold the public hearing on May 20th. If a majority protest is not received, the

Board can adopt the proposed rates, or an alternative of them, during the same board meeting.

They would be adopted with an effective date of July 1, 2025.

B.3          Melville Manor Request and Information                                                   pg. 15-18

(discussion-possible action)

More discussion on this item next month.

B.4          (Next-Bill Pay) Customer Billing Program

(discussion-possible action)                       Mary

Bring back for board action next month.

C.	           POLICY REVISION / ADOPTION

C.1     Sec 4.2.2 Personnel Policy, Breaks                                                             pg. 19-20

(discussion-possible action) 1st reading

Bring back.

C.2   Ordinance Sec 4.1 to 4.2 and 9.7 Change of Ownership                                       pg. 21-22

(discussion only)   1st reading

Bring back. Contemplating a separate application for property owners.

C.3   Ordinance – Article 10-Sec 10.1—10.9b Discontinuance of Service               pg. 23-25

(discussion only)   1st reading

Bring back.

C.4     Equipment, Parts and Employee Use Agreement for Other Districts              pg. 26-27

(discussion only)   1st reading

Bring back.

IX.	ITEMS FOR NEXT BOARD MEETING------- Date of Next Meeting—March 25th, 2025

- Riverview water service

2.   Meadows Aerial Line Project

3.   Tank Project Update

4.   Next Bill Pay Proposal

5.   Policy--Ordinances

6.   Small Claims Progress

X.	ADJOURNMENT

The meeting was called to an end at 6:49 p.m.